Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20-02-2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS24662 |
| Project Name | Shopsmart: Your Digital Grocery |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication & Homepage | USN-1 | As a user, I can sign up and log in securely. | 3 | High | Battula Jogi Naga Sravana Pavan Kumar |
|  |  | USN-2 | As a user, I can browse categories and restaurants without login. | 2 | High | Kandula Lakshmi Sri |
|  |  | USN-3 | As a user, I can view food products from each restaurant. | 2 | Medium | Simhadri Nandini |
| Sprint-2 | Cart & Order Functionality | USN-4 | As a user, I can add/remove items to/from the cart. | 3 | High | Battula Jogi Naga Sravana Pavan Kumar |
|  |  | USN-5 | As a user, I can place an order using the cart. | 3 | High | Kandula Lakshmi Sri |
|  |  | USN-6 | As a user, I can track my current and past orders. | 2 | Medium | Simhadri Nandini |
| Sprint-3 | Restaurant Dashboard | USN-7 | As a restaurant, I can log in and see my products. | 2 | High | Battula Jogi Naga Sravana Pavan Kumar |
|  |  | USN-8 | As a restaurant, I can add, update, and delete products. | 3 | High | Simhadri Nandini |
|  |  | USN-9 | As a restaurant, I can view and update order statuses. | 2 | Medium | Yadavareddy Rohith |
| Sprint-4 | Admin Dashboard & UI Polishing | USN-10 | As an admin, I can log in and see all registered restaurants. | 2 | Medium | Kandula Lakshmi Sri Ramya |
|  |  | USN-11 | As an admin, I can promote restaurants to homepage. | 2 | Medium | Simhadri Nandini |
|  |  | USN-12 | As a user, I can search products using the search bar. | 2 | Medium | Yadavareddy Rohith |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 6 Days | 26-01-2026 | 26-01-2026 | 7 | 26-01-2026 |
| Sprint-2 | 8 | 6 Days | 27-01-2026 | 02-02-2026 | 8 | 02-02-2026 |
| Sprint-3 | 7 | 6 Days | 03-02-2026 | 08-02-2026 | 7 | 08-02-2026 |
| Sprint-4 | 6 | 6 Days | 09-02-2026 | 14-02-2026 | 6 | 14-02-2026 |